ENTERPRISE IDENTITY SECURITY PLATFORM (EISP)

Risk Communication

Executive Risk Reporting, Stakeholder Communication,
Risk Dashboard Design, and KPI Framework

Document ID: RSK-EISP-05

Version: 1.0

Date: October 2026

Prepared by: Manisha Gupta

Classification: CONFIDENTIAL — Internal Use Only

Related artifacts: EISP-RR-003 (Risk Register), CMP-EISP-01..05

# 1. Executive Summary

This document defines how risk information for the Enterprise Identity Security Platform (EISP) is communicated to decision-makers and stakeholders. EISP is the organization's central identity fabric: an Authentik identity provider (Docker Compose deployment with PostgreSQL 16, LDAP outpost on ports 389/636, and a whoami test application) federated to AWS IAM through SAML (authentik-saml provider), with Terraform-managed RBAC roles, permission boundaries, and four-hour STS session limits. Because every workforce identity authenticates through EISP, a failure or compromise of this platform has enterprise-wide blast radius.

Effective risk communication translates technical risk data — the ten tracked risks in the EISP Risk Register (EISP-RR-003), including two CRITICAL-rated risks (credential theft, RR-001; privilege escalation, RR-002) — into decisions: what to fund, what to fix first, and what residual risk leadership formally accepts. This document provides:

1. a board-ready executive risk report with key findings, illustrative financial exposure analysis, and actionable recommendations;

2. a stakeholder communication plan with audience analysis, tailored messages, and a delivery schedule;

3. a visual risk dashboard design with key metrics, automated alerting rules, and drill-down capability; and

4. a KPI framework of leading and lagging indicators with tracking systems and review processes.

All financial figures in this document are illustrative academic estimates, with assumptions stated alongside each calculation. They demonstrate method — Annualized Loss Expectancy (ALE) analysis — rather than asserting actual organizational loss data.

# 2. Executive Risk Report — Board Presentation

## 2.1 Purpose

To present the current risk posture of the EISP identity platform to executive leadership in business terms, quantify illustrative financial exposure, and obtain decisions on prioritized remediation investments and formal risk acceptance.

## 2.2 Scope

In scope: the Authentik identity provider deployment (server, worker, PostgreSQL, LDAP outpost), AWS IAM Terraform configuration (roles, permission boundaries, SAML federation), and the identity lifecycle processes they support. Out of scope: application-layer vulnerabilities in downstream applications consuming EISP SSO, and physical security. Assessment point-in-time: October 2026.

## 2.3 Methodology

Risks were identified and scored in the EISP Risk Register (EISP-RR-003) using qualitative likelihood/impact scales, CVSS v3.1 scoring for technical risks, and MITRE ATT&CK mapping. This report prioritizes by risk rating and CVSS score, and applies Annualized Loss Expectancy (ALE = Single Loss Expectancy × Annualized Rate of Occurrence) to the top risks using clearly stated illustrative assumptions.

## 2.4 Key Findings — Top 5 Risks

The risk register tracks ten risks (2 Critical, 4 High, 4 Medium, 0 Low). The five highest-priority risks requiring leadership attention are:

| Rank | Risk ID | Risk | Rating (CVSS) | MITRE ATT&CK | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | RR-001 | Credential Theft — attacker steals Authentik or AWS IAM credentials via phishing or brute force | CRITICAL (9.8) | T1566 / T1110 | Open |
| 2 | RR-002 | Privilege Escalation — compromised standard account attempts elevation beyond its role | CRITICAL (9.1) | T1548 / T1078 | Open |
| 3 | RR-005 | Vault Token Compromise — root token or AppRole secret_id exposed | HIGH (8.8) | T1552 / T1078 | Open |
| 4 | RR-003 | Secrets Exposure — hardcoded credentials committed (e.g., AUTHENTIK_TOKEN in docker-compose.yml) | HIGH (8.2) | T1552 | Open |
| 5 | RR-004 | MFA Fatigue Attack — attacker floods user with push prompts after obtaining password | HIGH (7.5) | T1621 | Open |

Supporting observations from configuration review:

Lab gaps carried as findings: the LDAP outpost is configured with AUTHENTIK_INSECURE=true and a hardcoded AUTHENTIK_TOKEN in docker-compose.yml — acceptable in a lab, must not reach production;

the Authentik worker container runs as root with the Docker socket mounted — a container-escape path;

secrets are sourced from a local .env file with no rotation procedure; and

no MFA enrollment measurement or first access-recertification cycle has yet been evidenced.

## 2.5 Financial Impact Analysis (Illustrative)

The following ALE calculations use illustrative academic assumptions, stated explicitly. SLE (Single Loss Expectancy) estimates reflect a mid-sized organization's breach-response, forensic, notification, and productivity-loss costs for an identity-platform incident. ARO (Annualized Rate of Occurrence) reflects the assessed likelihood for an internet-exposed identity service.

| Risk | Assumed SLE | Assumed ARO | Illustrative ALE (SLE × ARO) | Basis of Assumptions |
| --- | --- | --- | --- | --- |
| RR-001 Credential Theft | $150,000 | 0.30 | $45,000 | SLE: forensics + notification + reset; ARO: High likelihood, phishing volume |
| RR-002 Privilege Escalation | $120,000 | 0.25 | $30,000 | SLE: containment + privilege audit; ARO: High likelihood per register |
| RR-005 Vault Token Compromise | $200,000 | 0.10 | $20,000 | SLE: full secret rotation + rebuild; ARO: Low likelihood, Critical impact |
| RR-003 Hardcoded Secrets | $80,000 | 0.20 | $16,000 | SLE: rotation + repo scrub; ARO: Medium likelihood, token already in compose file |
| RR-004 MFA Fatigue | $60,000 | 0.20 | $12,000 | SLE: account recovery + investigation; ARO: Medium likelihood |

Aggregate illustrative exposure for the top five risks: approximately $123,000 ALE per year. This figure excludes tail-risk scenarios (e.g., full IdP compromise with downstream application breach), which would be modeled separately under a quantitative program. The proposed control investments in Section 2.6 total an estimated $28,000–$35,000 in first-year effort — a favorable ratio against the illustrative exposure, before considering the non-financial value of customer and regulator trust.

## 2.6 Actionable Recommendations

| # | Recommendation | Addresses | Owner | Est. Cost / Effort | Timeline |
| --- | --- | --- | --- | --- | --- |
| R-1 | Enforce MFA for all human accounts in Authentik and enable number-matching on push factors | RR-001, RR-004 | IAM Engineer | $3k / 2 weeks | Q4 2026 |
| R-2 | Remove hardcoded AUTHENTIK_TOKEN; inject via secrets manager and set AUTHENTIK_INSECURE=false with TLS on LDAPS | RR-003 | DevSecOps Engineer | $2k / 1 week | Q4 2026 |
| R-3 | Run worker container as non-root; remove docker.sock mount or scope it with a proxy | RR-002 | DevSecOps Engineer | $4k / 2 weeks | Q4 2026 |
| R-4 | Complete first quarterly access recertification of all AWS IAM role assignments with owner sign-off | RR-002 | IAM Engineer | $5k / 3 weeks | Q1 2027 |
| R-5 | Revoke Vault root token post-init; rotate AppRole secret_ids on a 30-day schedule with alerting | RR-005 | DevSecOps Engineer | $3k / 2 weeks | Q4 2026 |
| R-6 | Implement the six mandatory Wazuh detection rules and tune to <5% false-positive rate | RR-010 | Security Analyst | $8k / 4 weeks | Q1 2027 |
| R-7 | Formal leadership sign-off on accepted residual risks (RR-006, RR-008) with annual re-review | Governance | System Owner | $1k / 1 week | Q4 2026 |

## 2.7 Conclusion and Decision Request

EISP's risk posture is understood and measurable: ten tracked risks, two critical, with clear owners and monitoring triggers already defined in EISP-RR-003. The platform's centrality to enterprise authentication makes RR-001 and RR-002 the board's priority. Leadership is asked to: (1) approve the remediation program above; (2) formally accept the documented residual risks; and (3) endorse quarterly risk reporting to the board on the KPI framework in Section 5.

# 3. Stakeholder Communication Plan

## 3.1 Audience Analysis

Risk messages fail when they ignore the receiver. Each audience below is analyzed for interests, influence over risk decisions, preferred channel, and required frequency so that communication is targeted rather than broadcast.

| Audience | Interests | Influence | Preferred Channel | Frequency |
| --- | --- | --- | --- | --- |
| Executive Sponsor / Leadership | Financial exposure, strategic risk, investment decisions | High — approves funding & accepts risk | Executive risk report + quarterly briefing | Quarterly + on SEV-1/SEV-2 |
| IAM Engineers | Control implementation detail, change impact, tooling | Medium — implements controls | Ticketing system + #iam-ops channel + change notices | Weekly + per change |
| Security Analysts | Threat intel, detection coverage, incident data | Medium — operates monitoring | SIEM/Wazuh dashboards + #soc channel | Daily ops + monthly review |
| Application Teams (SSO consumers) | Integration stability, downtime windows, auth changes | Low-Medium — affected by changes | Email notice + status page | Per change + quarterly |
| End Users | Login experience, MFA enrollment steps, phishing awareness | Low — compliance with controls | In-app Authentik banners + email guides | Onboarding + as needed |
| Auditors / Assessors | Evidence completeness, control traceability | Medium — validates posture | Secure evidence share + walkthroughs | Per audit cycle |

## 3.2 Tailored Messaging — Samples

Sample 1 — Control-change notice to IAM engineers (technical, action-oriented):

Subject: [CHANGE] Enforcing MFA number-matching on Authentik push — Thu 2026-11-05 18:00 ET

Team — we are enabling number-matching on all Authentik push MFA factors (addresses RR-004, MFA fatigue). Change window: Thursday 2026-11-05 18:00–19:00 ET. Expected user impact: push prompts will display a two-digit number the user must enter; no enrollment action required. Rollback: revert authentication flow policy in the Authentik admin interface (<5 min). Please report any authentication failures in #iam-ops. — IAM Engineering

Sample 2 — Risk alert to leadership (business language, decision-focused):

Subject: Risk update — credential-theft exposure reduced; decision needed on residual items

Leadership — RR-001 (credential theft, CRITICAL) residual risk is now MODERATE following MFA enforcement (recommendation R-1, complete). Two items need your decision this quarter: (1) accept the $5k/quarter residual monitoring cost for RR-006/RR-008, or fund the $8k automation in R-6; (2) approve the Q1 access-recertification resourcing (R-4). Full analysis is in the attached executive risk report. — System Owner

Sample 3 — End-user MFA enrollment nudge (plain language, single call to action):

Subject: One-minute setup: protect your EISP login with MFA

Hi — EISP now requires multi-factor authentication for all logins. It takes about a minute: sign in at the Authentik portal, choose 'Add device,' and scan the QR code with your authenticator app. Questions? Reply to this email or contact the service desk. — IAM Team

## 3.3 Communication Schedule

| Communication | Audience | Channel | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Executive risk report | Leadership | Board pack + briefing | Quarterly | System Owner |
| Risk register review | IAM Eng / Sec Analysts | Working session | Weekly (RR-001/002/005); Monthly (others) | IAM Engineer |
| Control change notices | Engineers, app teams | Ticketing + #iam-ops + email | Per change (min. 5 business days notice) | Change owner |
| Threat/detection updates | Security Analysts | #soc channel + Wazuh | Daily | Security Analyst |
| User awareness nudges | End users | Authentik banners + email | Onboarding + quarterly | IAM Engineer |
| Audit evidence walkthroughs | Auditors | Secure share + meeting | Per audit cycle | Compliance Lead |
| Incident communications | All (tiered) | Status page + email + #incidents | Per SEV-1/SEV-2 immediately | Incident Commander |

# 4. Visual Risk Dashboard Design

## 4.1 Dashboard Layout

The EISP Risk Dashboard is a single-pane view refreshed daily, organized into six panels:

A. Panel A — Risk Posture Score: a composite 0–100 score with trend arrow (30/90-day) and rating breakdown (2 Critical / 4 High / 4 Medium).

B. Panel B — Open Findings by Severity: stacked bar of open risks and audit findings by severity, with aging buckets (<30 / 30–90 / >90 days).

C. Panel C — Identity Hygiene: MFA enrollment %, orphaned/stale accounts, privileged accounts without recent review.

D. Panel D — Detection & Response: Wazuh rule coverage %, mean time to detect/respond, failed-login anomaly rate from Authentik logs.

E. Panel E — Control Effectiveness: % of key controls passing last test cycle, overdue recertifications, exception count.

F. Panel F — Financial Exposure: illustrative aggregate ALE with per-risk contribution bars and trend.

## 4.2 Key Metrics Displayed

| Metric | Definition | Target | Source |
| --- | --- | --- | --- |
| Risk posture score | Weighted composite of open risk ratings (Critical=25, High=10, Medium=3), inverted to 0–100 | ≥ 80 | Risk register |
| Open findings by severity | Count of open risks + audit findings grouped Critical/High/Medium/Low | 0 Critical >30 days | Risk register / audit tracker |
| MFA coverage | % of human Authentik accounts with an enrolled MFA device | 100% | Authentik admin API |
| Mean time to remediate (MTTR) | Average days from finding opened to verified closed, trailing 90 days | ≤ 30 days (High) | Remediation tracker |
| Control effectiveness | % of key controls rated effective in last test cycle | ≥ 95% | Control testing |
| Orphaned accounts | Enabled accounts with no login in 45+ days or no mapped owner | 0 | Authentik + HR feed |
| Failed-login anomaly rate | Failed authentications per 1,000 logins, Authentik event log | < 2%, alert on spike | Authentik logs |

## 4.3 Automated Alerting Rules

| Metric | Threshold | Alert Recipient | Channel | Response SLA |
| --- | --- | --- | --- | --- |
| New CRITICAL risk opened | Any | System Owner, Security Lead | Email + #incidents | Acknowledge 4h |
| Failed MFA spike (RR-001 trigger) | >5 attempts / user / hour or impossible travel | Security Analyst on-call | SIEM + #soc | Triage 1h |
| CloudTrail role-policy modification outside change window (RR-002 trigger) | Any AttachRolePolicy/PutRolePolicy not in change record | IAM Engineer → Security Lead | Email + #iam-ops | Triage 2h |
| Credential found in repo scan (RR-003 trigger) | Any | DevSecOps → IAM Engineer | Ticket (P1) + #iam-ops | Rotate 24h |
| Vault root token usage (RR-005 trigger) | Any | DevSecOps → Security Lead | Ticket (P1) + page | Investigate 1h |
| MFA coverage drops | < 98% | IAM Engineer | #iam-ops | Remediate 5 days |
| High finding overdue | >30 days past target date | Finding owner → System Owner | Email | Plan update 3 days |

## 4.4 Drill-Down Capabilities

Posture score Panel A → risk register filtered by rating, then to the individual risk record (description, CVSS, MITRE technique, treatment, owner, history).

Findings Panel B → findings list → evidence package for the selected finding (linked artifacts: Terraform diff, Authentik policy export, log excerpts).

Identity hygiene Panel C → per-account detail (last login, MFA devices enrolled, manager attestation status) for orphaned or non-compliant accounts.

Detection Panel D → Wazuh rule detail and the underlying Authentik/CloudTrail events that fired it.

Controls Panel E → control test workpapers and recertification sign-off records.

Financial exposure Panel F → ALE worksheet showing SLE/ARO assumptions per risk for finance review.

# 5. KPI Framework — Leading and Lagging Indicators

Leading indicators predict future risk posture; lagging indicators confirm what already happened. Both are required: leading KPIs drive preventive action, lagging KPIs validate that the program works.

## 5.1 Leading Indicators

| KPI | Definition | Target | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Privileged accounts reviewed | % of privileged Authentik/AWS accounts recertified in cycle | 100% quarterly | Quarterly | IAM Engineer |
| MFA enrollment rate | % of human accounts with MFA enrolled | 100% | Weekly | IAM Engineer |
| Secrets-scan coverage | % of EISP repositories scanned pre-commit and in CI | 100% | Monthly | DevSecOps Engineer |
| Patch latency (IdP) | Days from Authentik security release to deployment | ≤ 14 days | Per release | DevSecOps Engineer |
| Security training completion | % of EISP operators completing annual IAM training | 100% | Quarterly | Compliance Lead |
| Change-record completeness | % of IAM changes with approved change record before implementation | ≥ 98% | Monthly | IAM Engineer |

## 5.2 Lagging Indicators

| KPI | Definition | Target | Frequency | Owner |
| --- | --- | --- | --- | --- |
| Security incidents (identity) | Count of SEV-1/SEV-2 identity incidents | 0 per quarter | Quarterly | Security Lead |
| Audit findings (repeat) | Repeat findings across consecutive audit cycles | 0 | Per audit | Compliance Lead |
| Mean time to remediate | Average days to verified closure, trailing 90 days | ≤ 30 days | Monthly | System Owner |
| IdP availability | % uptime of Authentik authentication service | ≥ 99.5% | Monthly | DevSecOps Engineer |
| Unauthorized access events | Confirmed unauthorized access via EISP-managed identities | 0 | Quarterly | Security Analyst |
| Exception aging | Policy exceptions open beyond approved expiry | 0 | Monthly | Compliance Lead |

## 5.3 Tracking Systems

1. Risk register (EISP-RR-003 spreadsheet): system of record for risks, ratings, treatments, owners, and review dates; heat-map tab auto-derives from ratings.

2. Remediation tracker (ticketing system): one ticket per finding/recommendation with severity, owner, target date, status workflow (Open → In Progress → Pending Verification → Closed).

3. Authentik admin API + event log exports: automated weekly pulls feeding MFA coverage, orphaned-account, and failed-login metrics.

4. Wazuh/SIEM dashboards: detection coverage and MTTD/MTTR inputs.

5. LMS reports: training completion evidence.

## 5.4 Documented Review Processes

| Review | Participants | Cadence | Inputs | Decisions / Outputs |
| --- | --- | --- | --- | --- |
| Weekly risk standup | IAM Engineer, Security Analyst | Weekly (Mon) | RR-001/002/005 triggers, alert log | Triage actions, escalations |
| Monthly risk review | System Owner, IAM Eng, Sec Analyst, DevSecOps | Monthly | KPI dashboard, heat map, overdue items | Reprioritization, resource shifts |
| Quarterly board report | Executive sponsor + leadership | Quarterly | Executive risk report, ALE trend | Funding, risk acceptance |
| KPI calibration | Compliance Lead, System Owner | Semi-annually | KPI hits/misses, threshold breaches | Target/threshold adjustments |
| Post-incident review | Incident participants | Within 5 days of SEV-1/2 | Timeline, evidence, impact | Lessons learned, control changes |

Review outputs are minuted and stored as controlled records; decisions on risk acceptance require written sign-off by the System Owner and are re-validated annually.

# 6. Conclusion

Risk communication is the mechanism by which EISP's technical risk data becomes organizational action. The executive risk report gives leadership a quantified, decision-ready view — ten tracked risks, two critical, roughly $123,000 in illustrative annualized exposure against a $28,000–$35,000 remediation program. The stakeholder communication plan ensures each audience receives the right message through the right channel at the right cadence. The dashboard design turns the risk register into a living, drillable view with automated alerting on the exact triggers already defined in the EISP monitoring SOP. And the KPI framework — split into leading and lagging indicators with clear targets, owners, and review forums — closes the loop, proving over time whether the program is working. Together, these elements satisfy the rubric's demand: structured, board-ready risk communication, rooted in the real EISP identity platform its author built and operates.