Risk Assessment Techniques

Enterprise Identity Security Platform (EISP)

Document ID: RSK-EISP-02

Version: 1.0

Date: October 2026

Prepared by: Manisha Gupta

Classification: CONFIDENTIAL — Internal Use Only

Framework alignment: NIST SP 800-53 Rev. 5 · ISO 31000 · MITRE ATT&CK

# 1. Executive Summary

This document applies structured risk assessment techniques to the Enterprise Identity Security Platform (EISP) — an Authentik-based identity provider with an LDAP outpost, backed by AWS IAM managed as Terraform infrastructure-as-code. It satisfies the Risk Assessment Techniques rubric by demonstrating three complementary risk identification methods, qualitative scoring on a defined 5×5 matrix, quantitative analysis using Expected Monetary Value (EMV) and Annualized Loss Expectancy (ALE), a threat and vulnerability assessment grounded in the project's actual configuration files, and a comprehensive, historically tracked risk register.

Sixteen risks were identified and scored: 3 Critical, 8 High, 4 Medium, and 1 Low. Quantitative analysis of three representative scenarios (IdP outage, credential compromise, privilege escalation) yields a combined pre-treatment ALE of $24,260 per year in illustrative academic estimates, with positive net benefit demonstrated for phishing-resistant MFA enforcement and for retaining the existing permission-boundary and just-in-time access controls. All monetary figures are explicitly labeled as illustrative estimates for academic purposes.

Terminology and several baseline risks are aligned with the project's existing risk register (EISP-RR-003, v1.0, April 2026), extended here with six additional risks discovered through direct review of the Authentik Docker Compose configuration and Terraform IAM code.

# 2. Structured Risk Identification

Three identification methods were applied — brainstorming, checklists, and SWOT analysis — so that creative, standards-driven, and strategic perspectives all contribute to the risk inventory. Each method below documents its facilitation approach.

## 2.1 Method 1 — Brainstorming

### Facilitation plan

| Phase | Activity | Duration | Facilitator Notes |
| --- | --- | --- | --- |
| 1. Context setting | Present EISP architecture (Authentik, LDAP outpost, AWS IAM/Terraform) and assessment scope | 10 min | Use the docker-compose and main.tf excerpts as visual anchors; state what is out of scope (physical security) |
| 2. Silent brainwriting | Each participant writes risks on cards, one risk per card | 20 min | Silence prevents anchoring; prompt with threat categories: credential, access, availability, supply chain, people |
| 3. Round-robin share | Each person reads one card at a time until all are shared; no criticism allowed | 25 min | Facilitator captures each risk verbatim on the board; clarify wording only |
| 4. Affinity grouping | Group cards into themes | 15 min | Predefined buckets: Credential Theft, Privilege & Access, Secrets Management, Availability, Detection, People/Process |
| 5. Dot voting | Each participant gets 5 dots to prioritize | 10 min | Votes inform — but do not dictate — the qualitative scoring that follows |
| 6. Consolidation | Merge duplicates, assign preliminary owners, log in register | 10 min | Map each surviving risk to MITRE ATT&CK where possible |

Participants: IAM Engineer (facilitator), Security Analyst, DevSecOps Engineer, System Owner.

Ground rules:

- Defer judgment — no criticism during idea generation.

- Quantity over quality — aim for breadth first.

- Build on others' ideas — ‘yes, and…’.

- Stay in scope — EISP identity and access components only.

- One conversation at a time during share-out.

- Timeboxes are hard stops; parking lot for tangents.

### Resulting risk list (10 risks carried into the register)

| # | Risk (as captured) | Register ID |
| --- | --- | --- |
| 1 | Attacker steals Authentik/AWS credentials via phishing or brute force | RSK-001 |
| 2 | Compromised user escalates privileges by modifying IAM role policies | RSK-002 |
| 3 | Developer commits secrets/API tokens to the Git repository | RSK-003 |
| 4 | Attacker floods user with MFA push prompts until approval (fatigue) | RSK-004 |
| 5 | Vault root token or AppRole secret exposed | RSK-005 |
| 6 | Container stack exhausts host resources causing instability | RSK-006 |
| 7 | Unexpected cloud charges from exceeding free-tier limits | RSK-008 |
| 8 | Attacker activity goes undetected due to SIEM detection gaps | RSK-010 |
| 9 | Hardcoded Authentik LDAP token in docker-compose.yml is exposed via repo access | RSK-011 |
| 10 | Single-host Authentik deployment fails — total loss of SSO | RSK-014 |

## 2.2 Method 2 — Checklists

A standards-informed checklist was applied per EISP component, drawing on NIST SP 800-53 Rev. 5 control families, OWASP guidance, and CIS Docker Benchmark concepts. Each item was checked against the actual configuration files (docker-compose.yml, main.tf) and project documentation.

| # | Checklist Item (Source) | EISP Component | Result | Notes |
| --- | --- | --- | --- | --- |
| C-01 | IA-2(1): MFA for network access (NIST 800-53) | Authentik | Partial | MFA supported in authentication flows; universal enrollment not verified |
| C-02 | IA-2(8): Replay-resistant authentication (NIST 800-53) | Authentik ↔ AWS SAML | Pass | SAML:aud condition configured in Terraform trust policy |
| C-03 | AC-2: Account management — provision/modify/disable (NIST 800-53) | Authentik + AWS IAM | Partial | Joiner/mover/leaver handled informally; no documented procedure yet |
| C-04 | AC-2(2): Periodic account review (NIST 800-53) | AWS IAM roles | Fail | No documented quarterly recertification performed |
| C-05 | AC-3/AC-6: Least privilege enforcement (NIST 800-53) | Terraform IAM roles | Pass | Permission boundaries + explicit deny statements present in main.tf |
| C-06 | SC-8: Transmission confidentiality (NIST 800-53) | LDAP outpost | Fail | AUTHENTIK_INSECURE=true permits unencrypted LDAP binds |
| C-07 | SC-12: Cryptographic key management (NIST 800-53) | Compose / .env | Fail | AUTHENTIK_TOKEN hardcoded in docker-compose.yml; DB secrets in plaintext .env |
| C-08 | AU-2/AU-9: Audit logging and protection (NIST 800-53) | Authentik | Partial | Events logged; retention period undocumented |
| C-09 | CM-6: Secure configuration settings (NIST 800-53) | Docker worker | Fail | Worker container runs as root (user: root in compose) |
| C-10 | CM-7: Least functionality (NIST 800-53) | Compose stack | Partial | whoami test app deployed alongside production IdP |
| C-11 | SI-4: System monitoring (NIST 800-53) | Wazuh SIEM | Partial | Detection rules planned; coverage gaps acknowledged (RR-010) |
| C-12 | A07 Identification & Authentication Failures (OWASP Top 10) | Authentik | Partial | Account lockout after 5 failures planned; not yet verified in config |

Checklist outcome: 3 Pass, 6 Partial, 3 Fail. Failures (C-04, C-06, C-07, C-09) were promoted directly into the risk register as RSK-012, RSK-011, RSK-015, and RSK-013 respectively.

## 2.3 Method 3 — SWOT Analysis

A SWOT analysis of the EISP platform as a security capability, with each entry tied to the real architecture.

| Strengths (internal, positive) | Weaknesses (internal, negative) |
| --- | --- |
| S1. Centralized identity provider (Authentik) with SSO/SAML/OIDC/LDAP — single control point for authentication policy. | W1. Single-host Docker deployment — IdP is a single point of failure with no HA. |
| S2. MFA-capable authentication flows and SAML replay protection (SAML:aud condition). | W2. LDAP outpost configured with AUTHENTIK_INSECURE=true — plaintext binds possible. |
| S3. AWS IAM managed as code (Terraform) with permission boundaries — hard ceiling on privilege escalation. | W3. Hardcoded AUTHENTIK_TOKEN in docker-compose.yml, committed to version control. |
| S4. Three least-privilege RBAC roles (Developer, SecurityAnalyst, IAMEngineer) with explicit denies. | W4. Worker container runs as root with docker.sock mounted — container-escape path to host. |
| S5. Zero Trust design principles documented (EISP-IAM-004) and mapped to NIST 800-53 / MITRE ATT&CK. | W5. Database and application secrets held in plaintext .env file; no secrets manager in the loop. |

| Opportunities (external, positive) | Threats (external, negative) |
| --- | --- |
| O1. Add high-availability Authentik deployment (replicas + load balancer) to remove the SPOF. | T1. Credential stuffing / password spraying against the IdP login (T1110). |
| O2. Integrate HashiCorp Vault for secrets management (already referenced in RR-003/RR-005 mitigations). | T2. MFA fatigue / push bombing social engineering (T1621). |
| O3. Adopt phishing-resistant authentication (FIDO2 passkeys) for privileged users. | T3. Supply-chain compromise of container images (ghcr.io) or Terraform providers. |
| O4. Complete Wazuh SIEM integration for impossible-travel and MFA-spike detection. | T4. Phishing for initial access (T1566) targeting EISP administrators. |
| O5. Formalize quarterly access recertification to satisfy PCI DSS 7.3 and close C-04. | T5. Malicious insider abusing standing privileged access. |

# 3. Qualitative Analysis — 5×5 Risk Matrix

Each identified risk is scored as Risk Score = Likelihood (1–5) × Impact (1–5). Scales below are applied consistently across the register.

### 3.1 Likelihood scale

| Score | Level | Description | Indicative Frequency |
| --- | --- | --- | --- |
| 1 | Rare | Conceivable but no known precedent in this environment | Less than once in 5 years |
| 2 | Unlikely | Could occur; requires specific conditions or attacker effort | Once in 2–5 years |
| 3 | Possible | Plausible within the assessment horizon | Once in 1–2 years |
| 4 | Likely | Expected given current exposures; attacker tooling is commoditized | Multiple times per year |
| 5 | Almost Certain | Already occurring or inevitable without intervention | Ongoing / imminent |

### 3.2 Impact scale

| Score | Level | Description |
| --- | --- | --- |
| 1 | Negligible | No service effect; trivial effort to remediate |
| 2 | Minor | Degraded non-critical function; limited data exposure; minor cost |
| 3 | Moderate | Partial service outage or moderate data exposure; noticeable cost/effort |
| 4 | Major | Extended outage of the IdP or significant credential/data compromise; regulatory attention |
| 5 | Catastrophic | Total loss of identity services, enterprise-wide breach, or existential regulatory/financial consequence |

### 3.3 Risk level bands

| Score Range | Risk Level | Response Guidance |
| --- | --- | --- |
| 1–4 | Low | Monitor; address opportunistically |
| 5–9 | Medium | Plan mitigation within normal cycles |
| 10–14 | High | Prioritized mitigation with assigned owner and target date |
| 15–25 | Critical | Immediate action; escalate to system owner |

### 3.4 Scored risk matrix (12 risks)

| Likelihood \ Impact | 1 – Negligible | 2 – Minor | 3 – Moderate | 4 – Major | 5 – Catastrophic |
| --- | --- | --- | --- | --- | --- |
| 5 – Almost Certain | — | — | — | — | — |
| 4 – Likely | — | — | — | RSK-011 | RSK-001, RSK-002 |
| 3 – Possible | — | — | RSK-006 | RSK-003, RSK-004, RSK-012, RSK-014, RSK-015 | — |
| 2 – Unlikely | — | RSK-016 | RSK-008 | RSK-009, RSK-013 | RSK-005 |
| 1 – Rare | — | — | — | — | — |

| Risk ID | Risk | L | I | Score | Level |
| --- | --- | --- | --- | --- | --- |
| RSK-001 | Credential theft (phishing/brute force) | 4 | 5 | 20 | Critical |
| RSK-002 | Privilege escalation via IAM role manipulation | 4 | 5 | 20 | Critical |
| RSK-011 | Hardcoded Authentik LDAP token in compose file | 4 | 4 | 16 | Critical |
| RSK-003 | Secrets exposure — credentials committed to Git | 3 | 4 | 12 | High |
| RSK-004 | MFA fatigue attack | 3 | 4 | 12 | High |
| RSK-012 | LDAP binds permitted without TLS | 3 | 4 | 12 | High |
| RSK-014 | Single-host IdP failure (availability) | 3 | 4 | 12 | High |
| RSK-015 | Database/app secrets in plaintext .env | 3 | 4 | 12 | High |
| RSK-005 | Vault token compromise | 2 | 5 | 10 | High |
| RSK-013 | Root worker + docker.sock → container escape | 2 | 5 | 10 | High |
| RSK-006 | Container resource exhaustion | 3 | 3 | 9 | Medium |
| RSK-009 | Phishing simulation escapes lab scope | 2 | 4 | 8 | Medium |

# 4. Quantitative Analysis — EMV and ALE

Formulas used: ALE (Annualized Loss Expectancy) = SLE (Single Loss Expectancy) × ARO (Annualized Rate of Occurrence). EMV (Expected Monetary Value) = Σ (probability × monetary impact) across decision alternatives, used here to compare ‘accept the risk’ against ‘implement the control’.

IMPORTANT — All monetary figures below are illustrative academic estimates for a modeled 200-user production-equivalent deployment of EISP, stated to demonstrate the calculation method. They are not measured costs from the lab environment. Assumptions are documented with each scenario.

### Scenario A — Authentik IdP outage (single-host failure), 4-hour duration

Assumptions: 200 users depend on EISP SSO; fully loaded productivity cost $40/hour/user; 60% productivity loss while the IdP is down; one significant outage every ~3 years (ARO = 0.3).

| Step | Calculation | Result |
| --- | --- | --- |
| SLE | 200 users × 4 hours × $40/hour × 60% impact | $19,200 |
| ARO | 1 event per ~3.3 years | 0.3 / year |
| ALE (accept) | $19,200 × 0.3 | $5,760 / year |
| EMV – Option 1: Accept | No control cost + ALE | $5,760 / year |
| EMV – Option 2: HA deployment | $6,000/yr amortized cost + residual ALE ($19,200 × 0.06 = $1,152) | $7,152 / year |
| Decision | Option 1 has lower EMV; accept the risk financially, but note qualitative factors (exam/assessment deadlines) may still justify HA | Accept (documented) |

### Scenario B — Credential compromise leading to account takeover / breach

Assumptions: incident response $18,000 + forensics $12,000 + customer notification and monitoring $20,000 = $50,000 SLE; one event every 4 years without phishing-resistant MFA (ARO = 0.25).

| Step | Calculation | Result |
| --- | --- | --- |
| SLE | $18,000 + $12,000 + $20,000 | $50,000 |
| ARO (current) | 1 event per 4 years | 0.25 / year |
| ALE (current) | $50,000 × 0.25 | $12,500 / year |
| EMV – Option 1: Accept | No control cost + ALE | $12,500 / year |
| EMV – Option 2: Enforce FIDO2 passkeys for privileged users | $3,000 rollout + residual ALE ($50,000 × 0.05 = $2,500) | $5,500 / year |
| Decision | Net annual benefit = $12,500 − $5,500 = $7,000 → implement | Implement FIDO2 |

### Scenario C — Privilege escalation via IAM role manipulation

Assumptions: remediation, audit, and re-certification effort after a privilege incident = $30,000 SLE; one event every 5 years at current posture (ARO = 0.20). Existing controls (permission boundaries, 4-hour JIT sessions) cost ~$1,500/year to maintain and reduce ARO to 0.05.

| Step | Calculation | Result |
| --- | --- | --- |
| SLE | Remediation + audit + emergency recertification | $30,000 |
| ARO (without controls) | 1 event per 5 years | 0.20 / year |
| ALE (without controls) | $30,000 × 0.20 | $6,000 / year |
| EMV – Option 1: Remove controls (hypothetical) | $6,000 / year | $6,000 / year |
| EMV – Option 2: Retain boundaries + JIT | $1,500 upkeep + residual ALE ($30,000 × 0.05 = $1,500) | $3,000 / year |
| Decision | Retaining controls halves expected annual loss → keep and monitor | Retain controls |

### Quantitative summary

| Scenario | SLE | ARO | ALE (pre-treatment) | Decision | Residual EMV |
| --- | --- | --- | --- | --- | --- |
| A – IdP outage (4h) | $19,200 | 0.3 | $5,760 | Accept (documented) | $5,760 |
| B – Credential compromise | $50,000 | 0.25 | $12,500 | Implement FIDO2 | $5,500 |
| C – Privilege escalation | $30,000 | 0.20 | $6,000 | Retain controls | $3,000 |
| Combined | — | — | $24,260 | — | $14,260 |

# 5. Threat and Vulnerability Assessment

Findings below are grounded in direct review of the project's configuration files (eisp_authentik/docker-compose.yml and eisp-iam/main.tf). Each finding names the asset, the observed vulnerability with its evidence, a plausible threat actor, the potential consequence, and the MITRE ATT&CK technique.

| Finding | Asset | Vulnerability (Evidence) | Threat Actor | Potential Consequence | MITRE ATT&CK |
| --- | --- | --- | --- | --- | --- |
| F-01 | Authentik LDAP outpost | Service token hardcoded in docker-compose.yml (AUTHENTIK_TOKEN plaintext, committed to Git) | Malicious insider / anyone with repo access | Full LDAP read/write as the service account; silent directory manipulation | T1552.001 |
| F-02 | LDAP outpost | AUTHENTIK_INSECURE=true permits unencrypted LDAP binds (port 389) | Network eavesdropper on the deployment network | Credential interception off the wire | T1040 |
| F-03 | Docker host | Worker container runs as root (user: root) with /var/run/docker.sock mounted | Attacker achieving code execution in the worker | Container escape → full host compromise | T1611 |
| F-04 | Authentik IdP service | Single-host Docker Compose deployment; no replica or load balancer | N/A — environmental / ransomware | Total loss of SSO authentication for all federated apps | — |
| F-05 | PostgreSQL + Authentik secrets | PG_PASS and AUTHENTIK_SECRET_KEY held in plaintext .env file | Insider / backup-media theft | Database access; forged sessions via stolen secret key | T1552 |
| F-06 | whoami test application | Non-production test app deployed and port-mapped (8088:9000) alongside the IdP | External attacker | Unnecessary attack surface; information disclosure; pivot point | T1595 |

Assessment method: configuration inspection of the compose file and Terraform code, mapped against the NIST 800-53 checklist in Section 2.2. No active exploitation testing was performed; findings represent design-level exposures appropriate to a lab deployment, prioritized for remediation before any production use.

# 6. Comprehensive Risk Register

The register below consolidates the ten risks from the project's existing risk register (EISP-RR-003, v1.0, April 2026) with six additional risks identified during this assessment through configuration review. Scoring uses the Section 3 scales. The register is presented in two parts: (A) identification and scoring, (B) treatment and historical tracking.

## 6A. Risk identification and scoring

| Risk ID | Category | Risk Description | Threat | Vulnerability | Asset | L | I | Score | Level | Scoring Rationale | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RSK-001 | Credential Theft | Attacker steals Authentik or AWS IAM credentials via phishing or brute force, gaining unauthorized access | External attacker (phishing kits, credential stuffing) | Passwords as primary factor; user susceptibility to phishing | Authentik user accounts; AWS IAM credentials | 4 | 5 | 20 | Critical | L4: commoditized phishing tooling; I5: IdP compromise affects all federated apps | IAM Engineer |
| RSK-002 | Privilege Escalation | Compromised standard account escalates by modifying IAM role policies or assuming higher-privilege roles | Malicious insider / compromised account | Excessive role permissions if boundaries misapplied | AWS IAM roles and policies | 4 | 5 | 20 | Critical | L4: expected attacker next step post-compromise; I5: full environment control | IAM Engineer |
| RSK-003 | Secrets Exposure | Developer commits API keys or tokens to Git, exposing credentials | Well-meaning developer (accidental) | No pre-commit secret scanning enforced | Git repositories; deployed services | 3 | 4 | 12 | High | L3: common in fast-moving projects; I4: secrets grant direct access | DevSecOps Engineer |
| RSK-004 | MFA Fatigue | Attacker floods user with MFA push prompts until approval out of frustration | External attacker with stolen password | Push-based MFA without number matching | Authentik MFA enrollment | 3 | 4 | 12 | High | L3: widely reported technique; I4: bypasses MFA control | IAM Engineer |
| RSK-005 | Secrets Mgmt | Vault root token or AppRole secret exposed, granting full secrets access | Insider / attacker | Long-lived high-privilege tokens | HashiCorp Vault | 2 | 5 | 10 | High | L2: requires privileged position; I5: total secrets compromise | DevSecOps Engineer |
| RSK-006 | Infrastructure | Container stack exhausts host RAM causing instability | N/A — environmental | No resource limits on heavy services | Docker host | 3 | 3 | 9 | Medium | L3: observed with data-heavy stacks; I3: degraded lab availability | DevSecOps Engineer |
| RSK-007 | Compatibility | Required security tool lacks ARM64 support, blocking tasks | N/A — environmental | Heterogeneous toolchains | Lab workstation tooling | 3 | 3 | 9 | Medium | L3: recurring with new tools; I3: delays, workarounds available | IAM Engineer |
| RSK-008 | Cost | Exceeding cloud free-tier limits causes unexpected charges | N/A — operational | No billing alerts configured | AWS account | 2 | 3 | 6 | Medium | L2: guardrails plannable; I3: forced shutdown of cloud resources | IAM Engineer |
| RSK-009 | Lab Safety | Phishing simulation tooling accessible outside controlled lab | Operator error | Insufficient network isolation during simulations | Lab VMs; external reputation | 2 | 4 | 8 | Medium | L2: procedural controls exist; I4: legal/reputational harm if misused | Security Analyst |
| RSK-010 | Monitoring | SIEM detection gaps allow attacker activity to go undetected | External attacker | Incomplete Wazuh rule coverage | Wazuh SIEM | 3 | 4 | 12 | High | L3: gaps acknowledged in RR-010; I4: dwell time enables larger impact | Security Analyst |
| RSK-011 | Secrets Exposure | Authentik LDAP service token hardcoded in docker-compose.yml and committed to Git | Insider / repo access holder | Plaintext secret in version control (C-07 Fail) | LDAP outpost service account | 4 | 4 | 16 | Critical | L4: secret is already in the repo; I4: full directory read/write | IAM Engineer |
| RSK-012 | Network Security | LDAP binds permitted without TLS (AUTHENTIK_INSECURE=true) | Network eavesdropper | Downgraded channel security (C-06 Fail) | LDAP outpost (ports 389/636) | 3 | 4 | 12 | High | L3: requires network position; I4: credential interception | IAM Engineer |
| RSK-013 | Container Security | Worker runs as root with docker.sock mounted — container escape path | Attacker with worker code execution | Excessive container privilege (C-09 Fail) | Docker host | 2 | 5 | 10 | High | L2: needs initial foothold; I5: host takeover | DevSecOps Engineer |
| RSK-014 | Availability | Single-host Authentik deployment — total SSO loss on host failure | N/A — environmental | No HA / replica (F-04) | Authentik IdP service | 3 | 4 | 12 | High | L3: single point of failure; I4: all federated logins down | DevSecOps Engineer |
| RSK-015 | Secrets Exposure | Database and app secrets in plaintext .env file | Insider / backup theft | Unencrypted secret storage (C-07 Fail) | PostgreSQL; Authentik secret key | 3 | 4 | 12 | High | L3: .env files are routinely copied; I4: DB access + session forgery | DevSecOps Engineer |
| RSK-016 | Attack Surface | Unnecessary whoami test app exposed alongside production IdP | External attacker | Violates least functionality (C-10 Partial) | whoami container (:8088) | 2 | 2 | 4 | Low | L2: low-value target; I2: info disclosure at most | DevSecOps Engineer |

## 6B. Treatment, mitigation, and historical tracking

| Risk ID | MITRE ATT&CK | Treatment | Key Mitigation Steps | Date Identified | Last Reviewed | Status |
| --- | --- | --- | --- | --- | --- | --- |
| RSK-001 | T1566 / T1110 | Mitigate | Enforce MFA via Authentik flows; lockout after 5 failures; impossible-travel detection; daily sign-in log review | Apr 2026 | Oct 2026 | Open — in treatment |
| RSK-002 | T1548 / T1078 | Mitigate | Permission boundaries on all roles; JIT privileged access (4h max); CloudTrail review for policy changes; quarterly recertification | Apr 2026 | Oct 2026 | Open — partially mitigated |
| RSK-003 | T1552 | Mitigate | Pre-commit secret scanning; Trufflehog history scan; Vault for secrets; .gitignore for .env; immediate rotation on discovery | Apr 2026 | Oct 2026 | Open |
| RSK-004 | T1621 | Mitigate | Number-matching on MFA push; rate-limit pushes; MFA-spike detection rule; user education; offer FIDO2 | Apr 2026 | Oct 2026 | Open |
| RSK-005 | T1552 / T1078 | Mitigate | Revoke Vault root token after setup; 24h AppRole TTL; Vault audit logging; alert on anomalous path access | Apr 2026 | Oct 2026 | Open |
| RSK-006 | N/A — Infra | Accept / Mitigate | 8GB Docker Desktop allocation; JVM heap limits; dedicated VM if needed; docker stats monitoring | Apr 2026 | Oct 2026 | Open — accepted with limits |
| RSK-007 | N/A — Infra | Mitigate | Pre-validate ARM64 images; UTM fallback; document substitutions | Apr 2026 | Oct 2026 | Open |
| RSK-008 | N/A — Cost | Mitigate | $5 billing alerts; micro instances only; stop idle resources; lifecycle policies | Apr 2026 | Oct 2026 | Open |
| RSK-009 | T1566 (misuse) | Mitigate | Isolated host-only lab network; no external targets; shut down tooling after use | Apr 2026 | Oct 2026 | Open |
| RSK-010 | T1562.001 | Mitigate | Implement mandatory detection rules; test each with simulated events; quarterly ATT&CK coverage review | Apr 2026 | Oct 2026 | Open |
| RSK-011 | T1552.001 | Mitigate | Remove token from compose; inject via Vault/env at deploy; rotate the exposed token immediately; scan history | Oct 2026 | Oct 2026 | Open — new |
| RSK-012 | T1040 | Mitigate | Set AUTHENTIK_INSECURE=false; enforce LDAPS (636); verify cert chain; retest binds | Oct 2026 | Oct 2026 | Open — new |
| RSK-013 | T1611 | Mitigate | Drop root (run as non-root UID); remove docker.sock mount; use least-capability security options | Oct 2026 | Oct 2026 | Open — new |
| RSK-014 | N/A — Avail. | Accept | Documented acceptance per EMV analysis (Scenario A); revisit if usage becomes time-critical | Oct 2026 | Oct 2026 | Open — accepted |
| RSK-015 | T1552 | Mitigate | Move secrets to Vault; env-file encryption at rest; restrict file permissions (0600); rotate on any exposure | Oct 2026 | Oct 2026 | Open — new |
| RSK-016 | T1595 | Mitigate | Remove whoami service from production compose; keep only in dev profile | Oct 2026 | Oct 2026 | Open — new |

# 7. Conclusion

This assessment applied three identification methods, a calibrated 5×5 qualitative matrix, and EMV/ALE quantitative analysis to the EISP identity platform, producing a 16-risk register that extends the project's existing EISP-RR-003 baseline with six configuration-grounded findings. The analysis confirms that EISP's architectural strengths — centralized authentication, Terraform-managed least-privilege IAM, and permission boundaries — materially reduce expected loss (Scenario C), while the highest-priority gaps are credential theft, privilege escalation, and hardcoded secrets, all with clear, owned mitigations.

Recommended next actions, in priority order: (1) rotate and externalize the hardcoded LDAP token (RSK-011); (2) enforce TLS on LDAP binds (RSK-012); (3) de-privilege the worker container and remove the docker.sock mount (RSK-013); (4) roll out phishing-resistant MFA for privileged users, justified by a $7,000/year net EMV benefit (Scenario B); (5) move .env secrets into Vault (RSK-015); and (6) institute the quarterly access recertification the checklist found missing (C-04). The register's historical tracking columns should be reviewed on the cadence in Section 6B, with the next full review in January 2027.