ENTERPRISE IDENTITY SECURITY PLATFORM

Business Requirements Document (BRD)

Zero Trust IAM Architecture | Capstone Project

| Field | Details |
| --- | --- |
| Document ID | EISP-BRD-001 |
| Version | 1.0 |
| Date | 13 April 2026 |
| Author | Manisha Gupta |
| Classification | CONFIDENTIAL — INTERNAL USE ONLY |
| Project Phase | Phase 1 — Identity Foundation |
| Program | DAE Tech Resource 2 — Cybersecurity IAM Cohort |
| Review Date | 13 July 2026 |

# 1. Executive Summary

The Enterprise Identity Security Platform (EISP) is a 90-day capstone project that designs, implements, and validates a Zero Trust Identity and Access Management (IAM) architecture. The platform serves as both a hands-on technical learning environment and a portfolio-grade demonstration of enterprise identity security practices aligned with industry standards used in cloud-native environments in 2026.

This Business Requirements Document (BRD) defines the business objectives, stakeholder needs, scope boundaries, constraints, and success criteria that drive all design and implementation decisions throughout the EISP project lifecycle. Every technical deliverable produced under this project must be traceable to a business requirement documented herein.

# 2. Business Context and Problem Statement

## 2.1 Background

Modern organizations face a fundamental shift in their security posture. The traditional network-based perimeter — where users inside a corporate network were implicitly trusted — has collapsed under the weight of cloud adoption, remote work, SaaS proliferation, and the exponential growth of non-human identities such as API tokens, service accounts, and machine credentials.

Identity has become the new security perimeter. According to industry research, over 80% of breaches now involve compromised credentials or abused identity privileges. Organizations that fail to implement identity-centric security architectures face increasing exposure to credential theft, privilege escalation, lateral movement, and unauthorized access to critical systems.

## 2.2 Business Problems

| # | Problem | Business Impact | Priority |
| --- | --- | --- | --- |
| P1 | Manual identity provisioning creates inconsistent access control and slow onboarding | Productivity loss, compliance gaps, orphaned accounts | Critical |
| P2 | Privilege creep from unchecked role accumulation over time | Excessive blast radius when accounts are compromised | Critical |
| P3 | Machine identities (API keys, tokens) stored insecurely in code or config files | High-value attack surface for credential theft | Critical |
| P4 | No centralized identity provider — authentication scattered across systems | Audit gaps, inconsistent MFA enforcement, poor user experience | High |
| P5 | Lack of real-time identity threat monitoring and automated response | Long dwell time for attackers using stolen credentials | High |
| P6 | No structured incident response process for credential compromise events | Uncoordinated response, extended breach duration | High |
| P7 | Absence of proactive threat intelligence integration | Reactive-only security posture, missed early warning signals | Medium |

# 3. Business Objectives

## 3.1 Primary Objectives

- Implement a Zero Trust identity architecture that treats every access request as untrusted until verified, regardless of network location.

- Centralize authentication through a self-hosted Identity Provider (authentik) supporting SAML 2.0, OAuth 2.0, and OpenID Connect protocols.

- Automate the complete identity lifecycle including user provisioning, role assignment, and deprovisioning using SCIM and event-driven workflows.

- Enforce Role-Based Access Control (RBAC) with least-privilege permissions across all EISP components including AWS IAM and connected applications.

- Secure all non-human identities through HashiCorp Vault with dynamic secrets, automated rotation, and full audit logging.

- Detect and respond to identity-based threats in real time using SIEM correlation rules aligned with MITRE ATT&CK techniques.

- Demonstrate practical cyber threat analysis capabilities including malware analysis, phishing simulation, vulnerability assessment, and threat intelligence.

## 3.2 Secondary Objectives

- Build a portfolio-grade artifact set demonstrating IAM Engineer competency to prospective employers in the cybersecurity field.

- Complete all nine rubric items across Cybersecurity Basics 1 and Cyber Threats & Vulnerabilities 1 within the 4-week Month 1 timeline.

- Produce industry-standard documentation aligned with NIST SP 800-61, NIST SP 800-53, ISO/IEC 27001, and MITRE ATT&CK frameworks.

# 4. Project Scope

## 4.1 In Scope

| Area | In-Scope Items |
| --- | --- |
| Identity Provider | authentik self-hosted IdP — SSO, MFA, SAML, OIDC, OAuth 2.0, user provisioning |
| Cloud IAM | AWS IAM roles, policies, permission boundaries, CloudTrail logging |
| Secrets Management | HashiCorp Vault — dynamic secrets, AppRole auth, credential rotation, audit logging |
| Network | AWS VPC, subnets, security groups, route tables, Internet Gateway |
| Infrastructure as Code | Terraform scripts for AWS infrastructure provisioning |
| Automation | Python scripts for provisioning, monitoring, and security automation |
| Threat Analysis | Malware analysis, phishing simulation (SET), APT mapping, vulnerability scanning (Nmap) |
| Threat Intelligence | OpenCTI deployment, MITRE ATT&CK connector, IoC analysis |
| Monitoring | Wazuh SIEM, detection rules, alert configuration, CloudTrail integration |
| Incident Response | IR Plan (EISP-IRP-001), credential theft playbook, lessons learned |
| Documentation | BRD, FRD, Design Document, Security Policy, Risk Register, all phase deliverables |

## 4.2 Out of Scope

- Production deployment to a live enterprise environment — this is a lab/capstone environment

- Microsoft Entra ID and Okta — replaced by authentik as the self-hosted IdP

- Physical security controls or hardware security modules (HSM) beyond YubiKey

- Third-party SaaS application integrations beyond the EISP lab environment

- Multi-cloud IAM (Azure, GCP) — AWS is the sole cloud platform for this project

- AI/ML-based identity analytics (reserved for future enhancement)

# 5. Stakeholder Register

| Stakeholder | Role | Interest | Influence |
| --- | --- | --- | --- |
| Manisha Gupta | IAM Engineer / Author | Project delivery, learning outcomes, portfolio quality | High |
| DAE Instructor / Reviewer | Technical Mentor | Rubric completion, technical accuracy, documentation quality | High |
| DAE Program Manager | Oversight | Timeline adherence, milestone completion | Medium |
| Prospective Employers | End Audience | Demonstrated IAM engineering competency and deliverable quality | Low (indirect) |

# 6. Business Requirements

## 6.1 Identity and Access Management Requirements

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-IAM-01 | The system must provide centralized Single Sign-On (SSO) authentication for all EISP components using SAML 2.0 or OIDC. | Must Have | P4 |
| BR-IAM-02 | Multi-Factor Authentication must be enforced for all human user accounts with no password-only login exceptions. | Must Have | P3, P4 |
| BR-IAM-03 | User accounts must be automatically provisioned and deprovisioned based on defined lifecycle triggers. | Must Have | P1 |
| BR-IAM-04 | All access permissions must be assigned through defined RBAC roles — no direct permission assignment to individuals. | Must Have | P2 |
| BR-IAM-05 | AWS IAM policies must enforce least-privilege permission boundaries for all roles. | Must Have | P2 |
| BR-IAM-06 | Passwordless authentication methods (FIDO2, passkeys) must be supported as a stronger alternative to passwords. | Should Have | P3 |
| BR-IAM-07 | All identity events must be logged and available for audit within 24 hours of occurrence. | Must Have | P5 |

## 6.2 Secrets Management Requirements

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-SM-01 | All machine credentials (API keys, tokens, DB passwords) must be stored exclusively in HashiCorp Vault. | Must Have | P3 |
| BR-SM-02 | Dynamic secrets must be used wherever technically feasible — no long-lived static credentials for services. | Must Have | P3 |
| BR-SM-03 | Credential rotation must be automated — no manual rotation process for service accounts. | Must Have | P3 |
| BR-SM-04 | Vault audit logging must be enabled at all times and forwarded to the SIEM. | Must Have | P5 |
| BR-SM-05 | Hardcoded credentials in any code, config file, or documentation are strictly prohibited. | Must Have | P3 |

## 6.3 Threat Detection and Response Requirements

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-TD-01 | A SIEM must be deployed and collecting logs from all EISP identity sources (authentik, AWS CloudTrail, Vault). | Must Have | P5 |
| BR-TD-02 | Detection rules must cover: MFA spike, impossible travel, brute force, privilege escalation, unusual secret access. | Must Have | P5 |
| BR-TD-03 | An Incident Response Plan must exist for credential theft events following NIST SP 800-61 lifecycle. | Must Have | P6 |
| BR-TD-04 | A threat intelligence platform (OpenCTI) must be deployed with at least 2 active connectors. | Should Have | P7 |
| BR-TD-05 | Vulnerability scanning must be performed against the EISP lab environment with CVSS-based classification. | Should Have | P7 |

## 6.4 Compliance and Documentation Requirements

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-CO-01 | All security controls must be mappable to NIST SP 800-53 control families. | Must Have | Rubric |
| BR-CO-02 | Incident response procedures must align with NIST SP 800-61 Rev.2 four-phase lifecycle. | Must Have | Rubric |
| BR-CO-03 | Threat modelling must reference MITRE ATT&CK techniques for all identified attack vectors. | Must Have | Rubric |
| BR-CO-04 | All project documents must follow consistent naming, classification, and version control standards. | Must Have | Program |
| BR-CO-05 | A risk register must identify and track a minimum of 2 critical risks from vulnerability scan findings. | Must Have | Rubric |

# 7. Constraints, Assumptions, and Dependencies

## 7.1 Constraints

| Type | Constraint | Impact |
| --- | --- | --- |
| Time | 90-day capstone timeline with 4-week phases; Month 1 must complete 9 rubric items | Prioritization required — parallel task execution in Week 4 |
| Budget | Free/open-source tools only — no paid enterprise licenses | authentik (free), Vault Community, Wazuh, OpenCTI, Nmap used instead of commercial equivalents |
| Environment | MacBook Air M4 as primary development machine; VirtualBox/UTM for VMs | ARM64 compatibility must be verified for all Docker images and VM configurations |
| Platform | No Entra ID or Okta — authentik is the selected IdP | All SSO, MFA, and provisioning flows must be validated through authentik |
| Scope | Lab environment only — no production systems or real user data | All threat analysis and scanning performed against controlled lab targets only |

## 7.2 Assumptions

- AWS Free Tier account is available and sufficient for VPC, IAM, and CloudTrail requirements throughout the project.

- authentik self-hosted IdP is accessible on localhost or local VM and can be integrated with AWS IAM via SAML federation.

- HashiCorp Vault Community Edition meets all secrets management requirements without enterprise features.

- Wazuh or Splunk Free tier is sufficient for SIEM log collection and basic detection rule configuration.

- Kali Linux in VirtualBox on MacBook Air M4 (ARM64) supports all required offensive security tools including SET and Nmap.

## 7.3 Dependencies

| Dependency | Type | Risk if Unavailable |
| --- | --- | --- |
| AWS Free Tier Account | External | Cloud infrastructure cannot be provisioned — critical blocker |
| authentik Docker Image (ARM64) | External | IdP cannot be deployed on M4 Mac — switch to VM-based deployment |
| HashiCorp Vault Community Edition | External | Secrets management cannot be implemented — moderate risk |
| OpenCTI Docker Compose | External | Threat intelligence platform unavailable — Task 12G blocked |
| Kali Linux ARM64 ISO | External | Offensive lab tasks (12B phishing, Nmap scanning) may be affected |
| Wazuh Docker | External | SIEM collection and detection rules blocked — moderate risk |

# 8. Success Criteria and Acceptance Criteria

## 8.1 Phase 1 Success Criteria (Month 1)

| Criterion | Measurement | Target |
| --- | --- | --- |
| Rubric Completion | Number of rubric items completed across Weeks 1–4 | 9 of 9 items by end of Week 4 |
| IdP Deployment | authentik operational with SSO and MFA enforced | At least 3 test users authenticating via SSO |
| AWS IAM | RBAC roles and policies created with least-privilege boundaries | 3 roles with distinct, tested permission sets |
| Incident Response Plan | EISP-IRP-001 document completed per NIST SP 800-61 | All 4 phases documented with MITRE mapping |
| Security Policy | EISP-SP-002 document with 5 rules and CIA Triad alignment | Completed and version-controlled |
| Threat Analysis Tasks | Tasks 12A–12J completed with evidence artifacts | All 10 sub-tasks documented with deliverables |
| Vault Setup | HashiCorp Vault deployed with AppRole auth and audit logging | At least 1 dynamic secret path configured |

## 8.2 Overall Project Success Criteria (90 Days)

- Automated identity lifecycle management (Joiner-Mover-Leaver) fully operational and tested.

- RBAC enforces least privilege across all EISP components with zero privilege creep in test scenarios.

- Passwordless authentication successfully replaces password-only login for test user accounts.

- All machine identities managed exclusively through HashiCorp Vault with dynamic secrets and rotation.

- SIEM detection rules fire correctly on simulated identity attack scenarios.

- Full project portfolio — BRD, FRD, Design Document, IR Plan, Security Policy, Risk Register — produced and version-controlled.

# 9. Business Risk Summary

| Risk ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| BR-R01 | ARM64 incompatibility with tools on MacBook M4 | Medium | High | Pre-validate Docker images; use UTM VM as fallback |
| BR-R02 | AWS Free Tier limits exceeded during testing | Low | Medium | Monitor usage; use t2.micro/t3.micro instances only |
| BR-R03 | Rubric items not completed within 4-week timeline | Medium | High | Parallel execution of Tasks 12A-12J in Week 4 |
| BR-R04 | authentik integration complexity with AWS SAML federation | Medium | High | Use documented SAML 2.0 federation guides; test incrementally |
| BR-R05 | OpenCTI Docker resource requirements exceed MacBook capacity | Medium | Medium | Allocate sufficient RAM; use lightweight connector set |

# 10. Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Author / IAM Engineer | Manisha Gupta | ________________________ | 13 April 2026 |
| Technical Reviewer | [Instructor Name] | ________________________ | ____________ |
| Program Manager | [PM Name] | ________________________ | ____________ |

Document ID: EISP-BRD-001  |  Version: 1.0  |  Classification: CONFIDENTIAL — INTERNAL USE ONLY